Project Planning Phase – ShopEZ

Date: 18 june 2026
Team ID: __________
Project Name: ShopEZ – Smart Online Shopping Platform
Maximum Marks: 5 Marks

📦 Product Backlog, Sprint Planning & User Stories

🚀 Sprint Planning Overview

ShopEZ follows Agile Scrum methodology to develop features step-by-step in multiple sprints. Each sprint focuses on delivering working features that improve user experience.

📋 Product Backlog

| Sprint | Functional Requirement (Epic) | User Story ID | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using email, password, and confirm password | 2 | High | ______ |
| Sprint-1 | User Registration | USN-2 | As a user, I receive a confirmation message after registration | 1 | High | ______ |
| Sprint-1 | Social Login | USN-3 | As a user, I can register using Google account | 2 | Medium | ______ |
| Sprint-1 | Social Login | USN-4 | As a user, I can register using Facebook account | 2 | Low | ______ |
| Sprint-2 | Login System | USN-5 | As a user, I can log in using email and password | 1 | High | ______ |
| Sprint-2 | Product Dashboard | USN-6 | As a user, I can view all products on dashboard | 2 | High | ______ |
| Sprint-2 | Product Search | USN-7 | As a user, I can search products by name and category | 3 | High | ______ |
| Sprint-2 | Product Details | USN-8 | As a user, I can view product details including image, price, and offers | 2 | High | ______ |
| Sprint-3 | Cart System | USN-9 | As a user, I can add products to cart | 3 | High | ______ |
| Sprint-3 | Wishlist | USN-10 | As a user, I can add/remove products from wishlist (❤️ feature) | 2 | Medium | ______ |
| Sprint-3 | Discount System | USN-11 | As a user, I can see applied discounts on products | 2 | High | ______ |
| Sprint-4 | Checkout | USN-12 | As a user, I can complete purchase using Buy Now option | 3 | High | ______ |
| Sprint-4 | Order Confirmation | USN-13 | As a user, I receive order confirmation after purchase | 2 | High | ______ |

📊 Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 7 | 29 Oct 2022 |
| Sprint-2 | 8 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 8 | 05 Nov 2022 |
| Sprint-3 | 7 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 7 | 12 Nov 2022 |
| Sprint-4 | 5 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 5 | 19 Nov 2022 |

⚡ Velocity Calculation

Formula:

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 27
Number of Sprints = 4

👉 Average Velocity = 27 / 4 = 6.75 points per sprint

Daily Velocity:

If sprint duration = 6 days
👉 Velocity per day = 27 / 24 = 1.125 points/day

📉 Burndown Chart (Concept)

A Burndown Chart represents remaining work versus time.

ShopEZ Burndown Concept:

- Sprint starts with full backlog

- Work decreases daily as tasks complete

- Ideal line shows steady progress

- Actual line shows real progress of development

📌 Tools to generate chart:

- Jira Software

- Excel / Google Sheets

- Visual Paradigm

🔗 Useful References (User-Friendly Links)

- Agile Basics: https://www.atlassian.com/agile/project-management

- Epics & User Stories: https://www.atlassian.com/agile/tutorials/epics

- Sprint Planning: https://www.atlassian.com/agile/tutorials/sprints

- Estimation Guide: https://www.atlassian.com/agile/project-management/estimation

- Burndown Charts: https://www.atlassian.com/agile/tutorials/burndown-charts

🎯 Key Improvements in ShopEZ Planning

- Clear Agile Sprint Breakdown

- Realistic User Stories (E-commerce focused)

- Wishlist + Discount + Cart integration

- Structured backlog with priorities

- Better velocity calculation

- Professional sprint tracking format

🏁 Conclusion

The ShopEZ project is planned using Agile methodology to ensure continuous improvement, fast delivery, and user-centered development. Each sprint delivers functional features that enhance the overall shopping experience.